| Tunisian Republic Ministry of Higher Education and Scientific Research General Directorate of Technological Studies Higher Institute of Technological Studies of Kelibia Department of Information Technology | Logo ATOMIC IT |
| --- | --- |

FINAL YEAR INTERNSHIP REPORT

Submitted in partial fulfillment of the requirements for the degree of

Bachelor in Information Technology

Subject

Design and Development of ForsaDrive: A Local Carpooling Platform for Tunisia

Host Organization

ATOMIC IT

Prepared by:

Anas Younes

Youssef Ben Abid

Supervised by:

First Name LAST NAME, Lecturer at ISET Kelibia

Mr. Khalil Selmi, General Manager – ATOMIC IT

Ref: PFE-TI-2025-..

Academic Year: 2025 / 2026

Dedication

“To my family, whose constant support and unwavering belief in me have been the foundation of every step I have taken. To my friends, who shared with me the long nights of work, the moments of doubt, and the small victories. To all those who, in one way or another, made this journey lighter and more meaningful.”

Anas Younes

Dedication

“To my parents, whose patience, love, and sacrifices made all of this possible. To my brothers and sisters, for their constant encouragement. To my friends and classmates, who walked this academic road with me. To everyone who taught me, supported me, or simply believed I could finish this work.”

Youssef Ben Abid

Acknowledgments

We would first like to express our deepest gratitude to our academic supervisor at ISET Kelibia for the guidance, advice, and time generously dedicated throughout the project.

We extend our sincere thanks to Mr. Khalil Selmi, General Manager of ATOMIC IT, and to the entire team of the host organization for their warm welcome, technical supervision, and continuous support during the internship period.

We are grateful to the members of the jury for the honor of evaluating this work and for the time they dedicate to reviewing it.

Finally, we thank our families and friends for their unconditional encouragement, and we acknowledge every person who, directly or indirectly, contributed to the success of this Final Year Project.

Table of Contents

List of Acronyms	iv

List of Figures	v

List of Tables	vi

GENERAL INTRODUCTION	1

CHAPTER 1 – PROJECT FRAMEWORK	2

Introduction	2

1.1. Internship Framework	2

1.1.1. Presentation of the Host Organization	2

1.1.2. General Information about ATOMIC IT	3

1.1.3. Services Offered by ATOMIC IT	3

1.1.4. Organizational Chart	4

1.1.5. Project Team Organization	4

1.2. Presentation of the Project Theme	5

1.2.1. Field of Study and Project Object	5

1.2.2. Project Objectives	5

1.2.3. Project Scope	6

1.3. Preliminary Study	6

1.3.1. Description of the Existing Situation	6

1.3.2. Criticism of the Existing Situation	7

1.3.3. Proposed Solution	8

1.4. Methodological Framework	8

1.4.1. Choice of Scrum	8

1.4.2. Application of Scrum to ForsaDrive	9

Conclusion	9

CHAPTER 2 – ANALYSIS AND SPECIFICATION OF REQUIREMENTS	10

Introduction	10

2.1. Study of Existing Solutions	10

2.2. Identification of Actors	12

2.3. Functional Requirements	13

2.4. Non-Functional Requirements	15

2.5. Product Backlog	16

2.6. Sprint Planning	18

2.7. Global Use Case Diagram	19

2.8. Textual Description of Main Use Cases	20

2.9. Work Environment and Technical Choices	23

Conclusion	24

CHAPTER 3 – DESIGN AND IMPLEMENTATION OF SPRINT 1	25

Introduction	25

3.1. Sprint 1 Objectives	25

3.2. Sprint 1 Backlog	26

3.3. Sprint 1 Use Case Diagram	27

3.4. Use Case Refinement	28

3.5. Sequence Diagrams	31

3.6. Class Diagram of Sprint 1	33

3.7. Database Design of Sprint 1	34

3.8. Implementation of Sprint 1	36

3.9. Sprint 1 Tests	38

Conclusion	39

GENERAL CONCLUSION	40

Bibliography	41

Webography	42

Appendix I: Supplementary Screenshots	i

List of Acronyms

| Acronym | Meaning |
| --- | --- |
| API | Application Programming Interface |
| CRUD | Create, Read, Update, Delete |
| FCM | Firebase Cloud Messaging |
| GPS | Global Positioning System |
| HTML | HyperText Markup Language |
| HTTP | HyperText Transfer Protocol |
| IT | Information Technology |
| ISET | Higher Institute of Technological Studies (Institut Supérieur des Études Technologiques) |
| JSON | JavaScript Object Notation |
| MVC | Model-View-Controller |
| OOP | Object-Oriented Programming |
| PDO | PHP Data Objects |
| PFE | Final Year Project (Projet de Fin d’Études) |
| RTL | Right To Left |
| SDK | Software Development Kit |
| SQL | Structured Query Language |
| UI | User Interface |
| UML | Unified Modeling Language |
| UX | User Experience |

List of Figures

Figure 1-1: Organizational chart of ATOMIC IT	4

Figure 1-2: Simplified Scrum cycle used for ForsaDrive	9

Figure 2-1: Global use case diagram of ForsaDrive	19

Figure 3-1: Use case diagram of Sprint 1	27

Figure 3-2: Sequence diagram of user registration	31

Figure 3-3: Sequence diagram of authentication	32

Figure 3-4: Sequence diagram of student verification	32

Figure 3-5: Sequence diagram of administrator validation	33

Figure 3-6: Class diagram of Sprint 1	33

Figure 3-7: Registration interface	37

Figure 3-8: Login interface	37

Figure 3-9: Profile and verification interfaces	38

Figure 3-10: Administration dashboard for verification requests	38

List of Tables

Table 1-1: General information about ATOMIC IT	3

Table 2-1: Comparison between existing solutions and ForsaDrive	11

Table 2-2: Product Backlog of ForsaDrive	16

Table 2-3: Sprint planning of ForsaDrive	18

Table 2-4: Textual description of the use case “Create an account”	20

Table 2-5: Textual description of the use case “Publish a ride”	21

Table 2-6: Textual description of the use case “Book a ride”	22

Table 2-7: Textual description of the use case “Verify student status”	22

Table 2-8: Hardware environment	23

Table 3-1: Sprint 1 backlog	26

Table 3-2: Refinement of the use case “Create an account”	28

Table 3-3: Refinement of the use case “Authenticate”	29

Table 3-4: Refinement of the use case “Request student verification”	29

Table 3-5: Refinement of the use case “Create driver profile”	30

Table 3-6: Refinement of the use case “Manage verification requests”	30

Table 3-7: Main classes of Sprint 1	33

Table 3-8: Sprint 1 test cases	39

# GENERAL INTRODUCTION

Transportation plays a central role in the daily life of citizens, students, and workers. In Tunisia, traveling between cities and regions is often constrained by the limited frequency of public transport, the rising cost of fuel, and a lack of structured alternatives for shared mobility. At the same time, a large number of private vehicles travel every day with empty seats, representing both an economic and environmental opportunity that remains largely unused.

Carpooling has become, all around the world, a recognized response to this problem. By enabling drivers and passengers who share a similar route to travel together, it reduces individual travel cost, decreases road congestion, and contributes to a more sustainable use of vehicles. However, in the local Tunisian context, carpooling is still mainly organized through informal channels such as Facebook groups, private messages, and word of mouth. These channels lack identity verification, structured search, payment traceability, and reliable trust mechanisms.

It is in this context that the present Final Year Project, ForsaDrive, takes shape. ForsaDrive is a carpooling platform fully adapted to the Tunisian environment. It addresses the needs of passengers, drivers, students, organizations, and administrators by offering a unified and secure system that supports the complete carpooling lifecycle: account management, identity and student verification, ride publication, search and booking, wallet-based payment, communication, ratings, and complaint handling. The project was developed within the company ATOMIC IT, which provided the professional supervision and technical environment required to transform the initial idea into a structured solution.

This report presents the work carried out during the project. It is organized into three chapters. The first chapter introduces the host organization, the project context, the existing situation, the proposed solution, and the methodological framework based on Scrum. The second chapter presents the analysis and specification of requirements: study of existing solutions, identification of actors, functional and non-functional requirements, product backlog, sprint planning, and a global use case description. The third chapter details the design and realization of Sprint 1, which lays the foundations of the platform through authentication, profiles, student and driver verification, vehicle management, and administrative validation. The report ends with a general conclusion that summarizes the contributions of the project and identifies future improvements.

# CHAPTER 1 – PROJECT FRAMEWORK

Introduction

This chapter presents the general framework of the Final Year Project. It first introduces the host organization in which the project was carried out, then describes the context and motivation behind the development of ForsaDrive. After that, it provides a preliminary study of the existing situation, identifies the main limitations of current transportation and carpooling practices in Tunisia, and finally presents the proposed solution. The chapter also explains the methodological framework adopted during the project, which is based on Scrum and organized around functional sprints rather than a separation between web and mobile responsibilities.

## 1.1. Internship Framework

### 1.1.1. Presentation of the Host Organization

ATOMIC IT is an information technology company specialized in the design and development of digital solutions. The company provides services related to web development, application development, software engineering, and digital transformation. Its activity is mainly focused on building modern, responsive, and customized solutions that answer the specific needs of clients.

The internship was carried out within ATOMIC IT as part of the development of ForsaDrive, a Tunisian carpooling platform. The company provided the professional framework, technical supervision, and development environment required to transform the project idea into a structured software solution.

### 1.1.2. General Information about ATOMIC IT

Table 1-1 summarizes general information about the host organization.

| Element | Description |
| --- | --- |
| Company name | ATOMIC IT |
| Activity field | Web development, software engineering, and digital solutions |
| Location | Kélibia, Nabeul Governorate, Tunisia |
| Director | Mr. Khalil Selmi |
| Main services | Website creation, web platforms, software applications, digital consulting, and technical support |
| Project context | Final Year Project carried out within the company |

Table 1-1 : General information about ATOMIC IT

### 1.1.3. Services Offered by ATOMIC IT

The host organization offers several digital services that are related to the needs of companies, startups, and individual clients. These services include website creation, web engineering, application development, digital consulting, and maintenance support. They are aligned with the nature of the ForsaDrive project, which required the design of a complete platform including authentication, trip management, bookings, payments, ratings, administration, and advanced features.

### 1.1.4. Organizational Chart

The organizational structure of ATOMIC IT is simple and promotes direct communication between the supervisor and the development team. Figure 1-1 presents the organizational chart used in this report.

[ Insert Figure: Organizational chart of ATOMIC IT (CEO / Professional Supervisor → Technical Supervision → Development Team / Interns) ]

Figure 1-1 : Organizational chart of ATOMIC IT

At the top level, the company manager supervises strategic decisions and validates the project direction. The technical supervision layer supports the development process, while the development team implements the features, performs tests, and prepares the deliverables.

### 1.1.5. Project Team Organization

The project was carried out by a two-student development team. Both students worked on the same application and contributed to the same ForsaDrive ecosystem. Therefore, the project was not organized as one student responsible for the complete web platform and another student responsible for the complete mobile application. Instead, the work was distributed by functional modules and by sprints.

Each sprint grouped a coherent set of features that could involve several technical layers, including user interface design, backend processing, database operations, API communication, and validation rules. This organization reflects the real development process of the project and makes the report more consistent with the Scrum approach.

## 1.2. Presentation of the Project Theme

### 1.2.1. Field of Study and Project Object

Transportation is an essential part of daily life in Tunisia. Students, workers, and occasional travelers often face difficulties related to high transportation costs, irregular availability, overcrowding, and limited access to structured inter-city mobility solutions. In parallel, many private vehicles travel with unused seats, which represents an opportunity to optimize mobility through carpooling.

ForsaDrive is a local carpooling platform designed for the Tunisian context. Its main objective is to connect drivers who have available seats with passengers who are looking for affordable and reliable trips. The platform supports the full carpooling lifecycle: user registration, profile management, ride publication, ride search, booking, payment, communication, rating, complaints, and administration.

The project also introduces features adapted to local needs, such as student verification with a 50% discount, a wallet-based payment flow, partial online prepayment, cash payment for the remaining amount, multilingual support, and trust mechanisms through ratings and complaints.

### 1.2.2. Project Objectives

The main objective of this project is to design and implement a complete digital carpooling solution adapted to Tunisia. This objective can be divided into several specific goals:

- facilitate the connection between drivers and passengers sharing similar routes;

- reduce transportation costs by promoting shared mobility;

- provide students with a verified discount system;

- secure bookings through a wallet-based prepayment mechanism;

- build trust between users through ratings, reviews, and complaints;

- provide administrators with tools to supervise users, rides, payments, and disputes;

- support both web and mobile usage as part of one integrated platform;

- improve user experience through intelligent recommendations, smart matching, and multilingual interfaces.

### 1.2.3. Project Scope

The project scope includes the development of a unified carpooling system composed of a responsive web interface, a mobile interface, a shared backend, and a relational database. The system includes the core features required by passengers, drivers, administrators, organizations, and support users.

The first version focuses on simulated wallet payments, booking management, student verification, ratings, complaints, administration, and intelligent services. Real payment gateway integration and real-time GPS tracking are considered future improvements and are not included in the first version.

## 1.3. Preliminary Study

### 1.3.1. Description of the Existing Situation

In Tunisia, carpooling is often organized informally through social media groups, direct messages, phone calls, or personal contacts. Drivers publish posts indicating the departure city, destination, date, time, available seats, and price. Passengers then contact them manually to ask for availability and confirm the trip.

Although this practice is common, it remains unstructured. Information is scattered across different groups, searching for a suitable ride is difficult, and there is no unified system to verify identities, manage payments, or evaluate users after a trip. Existing international mobility applications are also not always adapted to local expectations, especially for inter-city carpooling, student needs, local payment habits, and multilingual use.

### 1.3.2. Criticism of the Existing Situation

The current situation presents several limitations:

- Lack of verification: users often cannot verify the identity of drivers, passengers, or vehicles before the trip.

- Weak trust mechanisms: there is usually no reliable rating system or complaint process.

- Manual communication: trip details are negotiated through messages or phone calls, which can lead to misunderstandings.

- No payment traceability: payments are mainly handled in cash without a digital record.

- No commitment mechanism: passengers may cancel at the last minute and drivers may not have guarantees.

- Difficult search process: users must manually browse posts instead of using filters such as date, destination, price, or driver rating.

- Limited adaptation for students: there is no automatic student verification or dedicated discount system.

- Limited administration: disputes, complaints, and suspicious behavior cannot be managed centrally.

These limitations confirm the need for a structured, secure, and locally adapted carpooling platform.

### 1.3.3. Proposed Solution

To address the problems identified above, we propose ForsaDrive, a complete carpooling platform designed for Tunisian users. The solution provides a unified system that supports both drivers and passengers throughout the entire ride-sharing process.

The platform allows drivers to publish rides by specifying the departure point, destination, date, time, available seats, price, and vehicle information. Passengers can search for rides, apply filters, book seats, pay part of the price through an in-app wallet, and pay the remaining amount in cash during the trip. Verified students benefit from an automatic 50% discount.

The proposed solution also includes an administration module that allows administrators to manage users, verify students and drivers, supervise rides and bookings, process complaints, and monitor platform activity. Advanced features such as ride boosting, driver analytics, group bookings, intelligent recommendations, social feed, smart matching, HelpDesk, chatbot assistance, and multilingual support are planned as part of the complete system.

## 1.4. Methodological Framework

### 1.4.1. Choice of Scrum

The project was developed using the Scrum methodology. Scrum was selected because it supports iterative development, frequent validation, and flexibility when requirements evolve during the project. This approach is suitable for ForsaDrive because the platform contains several modules that can be developed, tested, and improved progressively.

Scrum is based on short development cycles called sprints. Each sprint starts with planning, continues with implementation and coordination, and ends with a review and a retrospective. This allows the team to deliver a functional increment after each sprint.

### 1.4.2. Application of Scrum to ForsaDrive

In this project, Scrum was applied in a simplified form adapted to a two-student team. The work was organized into four main sprints:

- Sprint 1: Foundations, authentication, profiles, and verification.

- Sprint 2: Ride publishing, search, booking, and group booking.

- Sprint 3: Wallet, payments, discounts, boosting, analytics, and intelligent features.

- Sprint 4: Messaging, ratings, complaints, social feed, HelpDesk, multilingual support, tests, and final deployment.

[ Insert Figure: Simplified Scrum cycle (Product Backlog → Sprint Planning → Sprint Development → Review and Retrospective → Product Increment) ]

Figure 1-2 : Simplified Scrum cycle used for ForsaDrive

Each sprint includes analysis, conception, implementation, and testing activities. The following chapters follow this sprint-based organization. Chapter 2 presents the global requirements and sprint planning, while Chapter 3 details the first sprint.

Conclusion

This chapter introduced the host organization, the project context, the main problems related to informal carpooling practices in Tunisia, and the proposed solution. It also clarified that the project is organized as a single shared application developed through functional sprints. The next chapter presents the analysis and specification of requirements, including actors, functional needs, non-functional needs, product backlog, and sprint planning.

# CHAPTER 2 – ANALYSIS AND SPECIFICATION OF REQUIREMENTS

Introduction

After defining the project framework, this chapter focuses on the analysis and specification phase. The objective is to identify what the system must provide, who will interact with it, and which constraints must be respected during development. This chapter starts with a study of existing solutions, then identifies the actors of ForsaDrive, presents the functional and non-functional requirements, defines the product backlog, and finally organizes the work into sprints.

## 2.1. Study of Existing Solutions

Before designing ForsaDrive, it was necessary to study how users currently organize transportation and carpooling. This study helps position the proposed platform and identify the gaps that it must fill.

### 2.1.1. Informal Carpooling through Social Media

A significant part of carpooling activity in Tunisia is organized through Facebook groups and informal online communities. Drivers usually publish posts containing trip details such as departure location, destination, time, number of seats, and price. Passengers contact them directly through comments, private messages, or phone calls.

This approach is simple and familiar to users, but it lacks structure and security. There is no identity verification, no centralized search, no booking confirmation, no payment traceability, and no reliable rating or complaint system.

### 2.1.2. Ride-Hailing Applications

Ride-hailing applications provide an alternative for urban transportation. They allow users to request a ride, communicate with a driver, and sometimes pay through the application. However, these platforms are generally designed for private point-to-point rides rather than carpooling. They do not optimize empty seats, are often expensive for long-distance travel, and do not provide a student-oriented shared mobility model.

### 2.1.3. International Carpooling Platforms

International carpooling platforms provide structured services such as verified profiles, trip search, booking, and user ratings. Nevertheless, their adoption in Tunisia remains limited because they are not fully adapted to local payment habits, local routes, multilingual needs, or student transportation constraints.

### 2.1.4. Comparative Study

Table 2-1 compares existing alternatives with ForsaDrive.

| Criterion | Social Media | Ride-Hailing | International | ForsaDrive |
| --- | --- | --- | --- | --- |
| Identity verification | No | Partial | Yes | Yes |
| Trip search and filters | No | Limited | Yes | Yes |
| Long-distance carpooling | Yes, informal | Limited | Yes | Yes |
| Student discount | No | No | No | Yes |
| Wallet-based payment | No | Partial | Yes | Yes |
| Cash adaptation | Yes | Partial | Limited | Yes |
| Ratings and complaints | No | Yes | Yes | Yes |
| Local Tunisian adaptation | Partial | Partial | Limited | Yes |
| Group booking | No | No | Limited | Yes |
| Multilingual interface | No | Partial | Partial | Yes |

Table 2-1 : Comparison between existing solutions and ForsaDrive

This comparison shows that ForsaDrive combines the familiarity of local practices with the structure and reliability of a digital platform.

## 2.2. Identification of Actors

An actor is an external entity that interacts with the system. The main actors of ForsaDrive are described below.

### 2.2.1. Guest

A guest is an unauthenticated visitor. This actor can access the public landing page, view general information about the platform, change the interface language, and start the registration process.

### 2.2.2. Passenger

A passenger is a registered user looking for a ride. The passenger can search for rides, filter results, book seats, pay through the wallet, communicate with drivers, rate completed trips, submit complaints, and manage personal reservations. If the passenger is a verified student, the system applies a 50% discount.

### 2.2.3. Driver

A driver is a registered user who offers rides. The driver can manage vehicles, publish trips, accept or reject booking requests, view passenger lists, follow earnings, receive ratings, evaluate passengers, and consult performance analytics.

### 2.2.4. Administrator

The administrator supervises the platform. This actor manages users, student verification requests, driver verification, rides, bookings, complaints, sanctions, organizations, promotional codes, statistics, and announcements.

### 2.2.5. Organization

An organization represents a university, company, or partner entity. It can request group discount codes, organize collective rides, and support transportation for its members.

### 2.2.6. Support Agent

A support agent handles HelpDesk conversations when the chatbot cannot resolve a user request. The agent can view conversation history, respond to users, and escalate issues when necessary.

### 2.2.7. System

The system represents automated processes such as sending notifications, calculating discounts, computing reliability scores, recommending trips, detecting matches, and generating verification codes.

## 2.3. Functional Requirements

Functional requirements describe the services that the platform must provide. They are organized by actor.

### 2.3.1. Common Requirements

All registered users must be able to create an account, log in securely, recover a forgotten password, manage their profile information, receive notifications, change the interface language, and access HelpDesk support when assistance is needed.

### 2.3.2. Passenger Requirements

The passenger must be able to search for rides by departure, destination, date, and time; use filters such as price, rating, available seats, equipment, and accessibility; view ride details; book one or more seats; make a group booking; pay 50% of the price online through the wallet; pay the remaining 50% in cash during the trip; benefit from a 50% discount after student verification; consult current and past bookings; communicate with the driver; rate the driver; submit complaints; and receive personalized ride recommendations.

### 2.3.3. Driver Requirements

The driver must be able to complete a driver profile, add and manage vehicles, publish rides, define route details and price, add ride equipment, accept or reject booking requests, view passenger lists, mark the trip as started and completed, boost a ride, consult monthly analytics, follow earnings, receive intelligent recommendations, and rate passengers after the trip.

### 2.3.4. Administrator Requirements

The administrator must access a secure dashboard, manage users, activate or suspend accounts, approve or reject student verification requests, approve driver profiles, supervise rides and bookings, resolve disputes, process complaints, apply sanctions, manage organizations and discount codes, consult statistics, publish announcements, and review audit logs.

### 2.3.5. Organization Requirements

An organization must be able to submit a registration request, request group discount codes, organize collective rides for members, consult the status of its requests, and benefit from negotiated prices when applicable.

### 2.3.6. Support and HelpDesk Requirements

The HelpDesk module must allow users to ask questions through an integrated chatbot, receive automatic answers to common questions, escalate unresolved issues to a support agent, consult conversation history, and follow the status of support requests.

## 2.4. Non-Functional Requirements

Non-functional requirements define the quality constraints that the system must respect.

- Security: passwords must be hashed securely, all forms must be validated on the server side, access control must be role-based, and sensitive actions must be recorded in audit logs.

- Usability: the interface must be simple, responsive, and adapted to desktop and mobile usage. The system must support English, French, and Arabic, including right-to-left display for Arabic.

- Performance: common operations such as login, ride search, booking, and wallet consultation must respond quickly. Database queries must be optimized with appropriate indexes.

- Maintainability: the source code must be organized into clear modules following object-oriented principles and a separation between presentation, business logic, and data access.

- Reliability: the system must keep data consistent between bookings, available seats, payments, wallet balances, and cancellation rules.

- Portability: the platform must be accessible through web and mobile interfaces relying on the same backend and the same business rules.

## 2.5. Product Backlog

The Product Backlog is a prioritized list of user stories representing the work to be completed. It remains flexible and can be refined after each sprint review.

| ID | Actor | Feature | User Story | Priority | Sprint |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Guest | Registration | As a guest, I want to create an account and choose my role so that I can use the platform. | High | S1 |
| 1.2 | User | Authentication | As a user, I want to log in securely so that I can access my personal space. | High | S1 |
| 1.3 | User | Profile | As a user, I want to update my profile information and picture. | Medium | S1 |
| 1.4 | Passenger | Student verification | As a student, I want to submit proof of student status to benefit from a discount. | High | S1 |
| 1.5 | Driver | Driver profile | As a driver, I want to submit my driver information and vehicle details. | High | S1 |
| 1.6 | Admin | Verification | As an administrator, I want to approve or reject student and driver verification requests. | High | S1 |
| 2.1 | Driver | Ride publishing | As a driver, I want to publish a ride with route, date, price, and seats. | High | S2 |
| 2.2 | Passenger | Ride search | As a passenger, I want to search and filter available rides. | High | S2 |
| 2.3 | Passenger | Booking | As a passenger, I want to book one or more seats. | High | S2 |
| 2.4 | Passenger | Group booking | As a passenger, I want to book for several people. | Medium | S2 |
| 2.5 | Driver | Booking management | As a driver, I want to accept or reject booking requests. | High | S2 |
| 3.1 | Passenger | Wallet | As a passenger, I want to recharge my wallet and consult my balance. | High | S3 |
| 3.2 | Passenger | Payment | As a passenger, I want to pay 50% online and the rest in cash. | High | S3 |
| 3.3 | System | Discount calculation | As a system, I want to automatically apply the student discount. | High | S3 |
| 3.4 | Driver | Ride boosting | As a driver, I want to boost a ride to improve visibility. | Medium | S3 |
| 3.5 | Driver | Analytics | As a driver, I want to view my earnings, ratings, and reliability score. | Medium | S3 |
| 3.6 | User | Recommendations | As a user, I want to receive ride recommendations adapted to my needs. | Medium | S3 |
| 4.1 | User | Messaging | As a user, I want to communicate with another user about a ride. | High | S4 |
| 4.2 | User | Ratings | As a user, I want to rate another user after a completed trip. | High | S4 |
| 4.3 | User | Complaints | As a user, I want to submit a complaint when a problem occurs. | High | S4 |
| 4.4 | User | Social feed | As a user, I want to view and interact with ride-related posts. | Medium | S4 |
| 4.5 | User | HelpDesk | As a user, I want to ask the chatbot or a support agent for help. | Medium | S4 |
| 4.6 | User | Multilingual interface | As a user, I want to use the platform in English, French, or Arabic. | Medium | S4 |

Table 2-2 : Product Backlog of ForsaDrive

## 2.6. Sprint Planning

The project is divided into four sprints. Each sprint produces a functional increment and prepares the next stage of development.

| Sprint | Title | Main Features | Duration |
| --- | --- | --- | --- |
| Sprint 1 | Foundations, authentication, profiles, and verification | Project setup, registration, login, password recovery, profile management, role management, student verification, driver profile, vehicle registration, admin validation. | 17 days |
| Sprint 2 | Ride publishing, search, and booking | Ride creation, vehicle selection, search filters, map display, booking request, group booking, booking confirmation, passenger list. | 30 days |
| Sprint 3 | Wallet, payment, analytics, and intelligent services | Wallet recharge, 50% online prepayment, cash balance, refund, student discount, ride boosting, driver dashboard, reliability score, recommendations, smart matching. | 23 days |
| Sprint 4 | Community, support, administration, and finalization | Messaging, ratings, complaints, social feed, HelpDesk chatbot, organization requests, multilingual support, administration reports, tests, deployment. | 25 days |

Table 2-3 : Sprint planning of ForsaDrive

## 2.7. Global Use Case Diagram

The global use case diagram summarizes the interactions between the actors and the system. It groups the main services offered by ForsaDrive, including account management, ride management, booking, payment, ratings, complaints, administration, HelpDesk, and intelligent services.

[ Insert Figure: Global use case diagram of ForsaDrive (Guest, Passenger, Driver, Administrator, Organization, Support Agent and their use cases: Register/Log in, Search Rides, Manage Profile, Book Ride, Pay through Wallet, Request Verification, Submit Complaint, Rate User, Administer Users, Manage Organizations, Use HelpDesk, View Analytics, Manage Bookings, Manage Vehicles, Publish Ride) ]

Figure 2-1 : Global use case diagram of ForsaDrive

## 2.8. Textual Description of Main Use Cases

This section describes the most important use cases in textual form.

### 2.8.1. Use Case: Create an Account

| Element | Description |
| --- | --- |
| Use case | Create an account |
| Primary actor | Guest |
| Objective | Allow a guest to register and become a platform user. |
| Preconditions | The guest is not authenticated and has access to the registration form. |
| Nominal scenario | The guest opens the registration page, enters personal information, selects a role, validates the form, and the system creates the account after checking data validity and hashing the password. |
| Alternative scenario | If required fields are missing or invalid, the system displays validation errors. If the email already exists, the system refuses registration. |
| Postconditions | A new user account is created. |

Table 2-4 : Textual description of the use case “Create an account”

### 2.8.2. Use Case: Publish a Ride

| Element | Description |
| --- | --- |
| Use case | Publish a ride |
| Primary actor | Driver |
| Objective | Allow a driver to offer a ride to passengers. |
| Preconditions | The driver is authenticated and has a verified driver profile with at least one vehicle. |
| Nominal scenario | The driver enters departure, destination, date, time, price, available seats, and selected vehicle. The system validates the information, saves the ride, and makes it visible in search results. |
| Alternative scenario | If the number of seats exceeds vehicle capacity or if the date is in the past, the system displays an error. |
| Postconditions | A new ride is published. |

Table 2-5 : Textual description of the use case “Publish a ride”

### 2.8.3. Use Case: Book a Ride

| Element | Description |
| --- | --- |
| Use case | Book a ride |
| Primary actor | Passenger |
| Objective | Allow a passenger to reserve seats in an available ride. |
| Preconditions | The passenger is authenticated and the ride has available seats. |
| Nominal scenario | The passenger searches for a ride, selects one, reviews details, confirms the booking, pays the online part through the wallet, and the system reserves the selected seats. |
| Alternative scenario | If the wallet balance is insufficient, the system asks the user to recharge the wallet. If seats are no longer available, the booking is refused. |
| Postconditions | A booking is created and linked to the selected ride. |

Table 2-6 : Textual description of the use case “Book a ride”

### 2.8.4. Use Case: Verify Student Status

| Element | Description |
| --- | --- |
| Use case | Verify student status |
| Primary actor | Passenger |
| Secondary actors | Administrator, System |
| Objective | Confirm that a user is a student and activate the 50% discount. |
| Preconditions | The user is authenticated and has not already been verified as a student. |
| Nominal scenario | The user chooses document upload or university email verification. The system creates a request. If email verification is selected, a code is sent and validated. If document upload is selected, the administrator reviews the document. |
| Alternative scenario | If the document is invalid or the code is incorrect, the verification request is rejected or remains pending. |
| Postconditions | The user’s student status is verified and discounts become active. |

Table 2-7 : Textual description of the use case “Verify student status”

## 2.9. Work Environment and Technical Choices

### 2.9.1. Hardware Environment

The development was carried out using personal computers capable of running code editors, local servers, database tools, emulators, and testing tools.

| Device | RAM | Processor | Graphics |
| --- | --- | --- | --- |
| Laptop 1 | 16 GB | AMD Ryzen 5 or equivalent | Dedicated / integrated GPU |
| Laptop 2 | 16 GB | Intel Core i5 or equivalent | Dedicated / integrated GPU |

Table 2-8 : Hardware environment

### 2.9.2. Software Environment

The project uses Visual Studio Code for source code editing, Git and GitHub for version control, Postman for API testing, Draw.io or StarUML for UML modeling, a local PHP server for backend execution during development, SQLite tools for database visualization and testing, and the Flutter SDK for mobile application development.

### 2.9.3. Technological Architecture

ForsaDrive is based on a unified architecture composed of a web interface, a mobile interface, a backend API, and a SQLite database. The main technologies are Bootstrap 5.3.2 for the responsive web interface, PHP 8+ with object-oriented programming for the backend, PDO for secure database access, SQLite 3 for relational data storage, Flutter for the mobile application, Firebase Cloud Messaging for push notifications, PHPMailer for email notifications and verification codes, and Leaflet.js for map display in the web interface.

The report treats ForsaDrive as one shared application. The web and mobile interfaces are considered access channels to the same system, not two separate projects.

Conclusion

This chapter defined the functional scope of ForsaDrive. It studied existing solutions, identified the system actors, described the functional and non-functional requirements, and organized the work into a Product Backlog and four sprints. The next chapter presents the conception and realization of the first sprint, which focuses on foundations, authentication, profiles, and verification.

# CHAPTER 3 – DESIGN AND IMPLEMENTATION OF SPRINT 1

Introduction

This chapter presents the first sprint of the ForsaDrive project. Sprint 1 represents the foundation of the platform because it introduces the basic structure required by all later features. It focuses on project setup, authentication, account creation, profile management, role management, student verification, driver profile creation, vehicle registration, and administrative validation.

The chapter follows the sprint-based structure adopted for this report. It starts with the sprint objectives and sprint backlog, then presents use case refinement, sequence diagrams, class design, database design, realized interfaces, and tests.

## 3.1. Sprint 1 Objectives

The objective of Sprint 1 is to deliver a first functional increment that allows users to access the system securely and create the necessary profiles before using ride-related features. The main objectives are to initialize the project structure, create the database foundation, implement registration and authentication, manage user roles, allow users to update profile information, allow passengers to request student verification, allow drivers to complete driver profiles, allow drivers to register vehicles, and allow administrators to validate or reject verification requests.

## 3.2. Sprint 1 Backlog

Table 3-1 presents the Sprint 1 backlog.

| ID | Actor | Feature | User Story | Priority |
| --- | --- | --- | --- | --- |
| S1.1 | Guest | Registration | As a guest, I want to create an account so that I can use ForsaDrive. | High |
| S1.2 | User | Authentication | As a user, I want to log in securely so that I can access my account. | High |
| S1.3 | User | Password recovery | As a user, I want to recover my password if I forget it. | Medium |
| S1.4 | User | Profile management | As a user, I want to update my personal information and profile picture. | Medium |
| S1.5 | Passenger | Student verification | As a passenger, I want to request student verification to receive a 50% discount. | High |
| S1.6 | Driver | Driver profile | As a driver, I want to complete my driver profile so that I can publish rides later. | High |
| S1.7 | Driver | Vehicle management | As a driver, I want to add vehicle information such as model, plate, color, and seats. | High |
| S1.8 | Admin | User management | As an administrator, I want to consult and manage user accounts. | Medium |
| S1.9 | Admin | Verification management | As an administrator, I want to approve or reject student and driver verification requests. | High |
| S1.10 | System | Notification | As a system, I want to notify users when their verification status changes. | Medium |

Table 3-1 : Sprint 1 backlog

## 3.3. Sprint 1 Use Case Diagram

The Sprint 1 use case diagram focuses on authentication, profile management, and verification processes. It includes the Guest, User, Passenger, Driver, Administrator, and System actors.

[ Insert Figure: Sprint 1 use case diagram (Create Account, Authenticate, Manage Profile, Request Student Verification, Create Driver Profile, Manage Vehicles, Validate Requests, Send Notification, Record Audit Log) ]

Figure 3-1 : Use case diagram of Sprint 1

## 3.4. Use Case Refinement

This section refines the main use cases of Sprint 1.

### 3.4.1. Refinement of the Use Case “Create an Account”

The use case “Create an account” allows a guest to join the platform. The user must provide valid personal information, choose a role, and confirm the registration form.

| Element | Description |
| --- | --- |
| Actor | Guest |
| Objective | Register a new user in the system. |
| Preconditions | The guest is not authenticated. |
| Main scenario | The guest opens the registration form, enters first name, last name, email, password, phone number, date of birth, and role. The system validates the age requirement, checks email uniqueness, hashes the password, creates the account, and displays a success message. |
| Alternative scenario | If the email already exists, the system displays an error. If the user is under the required age, registration is refused. If the CAPTCHA is invalid, the system blocks the request. |
| Postconditions | The user account is created with a default active status. |

Table 3-2 : Refinement of the use case “Create an account”

### 3.4.2. Refinement of the Use Case “Authenticate”

The use case “Authenticate” allows a registered user to access the platform.

| Element | Description |
| --- | --- |
| Actor | User |
| Objective | Allow a registered user to access the platform securely. |
| Preconditions | The user already has an account. |
| Main scenario | The user opens the login page, enters email and password, and submits the form. The system searches for the account, verifies the password, checks the account status, creates a session, and redirects the user to the appropriate dashboard. |
| Alternative scenario | If the credentials are incorrect, an error message is displayed. If the account is suspended or banned, access is denied. |
| Postconditions | A secure session is opened for the authenticated user. |

Table 3-3 : Refinement of the use case “Authenticate”

### 3.4.3. Refinement of the Use Case “Request Student Verification”

Student verification allows eligible users to benefit from the 50% discount.

| Element | Description |
| --- | --- |
| Actor | Passenger |
| Objective | Allow a passenger to prove student status. |
| Preconditions | The passenger is authenticated and not already verified as a student. |
| Main scenario | The passenger opens the student verification page, selects a verification method, uploads a student card or enters a university email, and the system creates a verification request. For email verification, the system sends a code by email. |
| Alternative scenario | If the uploaded file is invalid, the request is rejected by the system. If the email domain is not supported, the user is asked to choose document verification. |
| Postconditions | A student verification request is created. |

Table 3-4 : Refinement of the use case “Request student verification”

### 3.4.4. Refinement of the Use Case “Create Driver Profile”

A user who wants to publish rides must complete driver information and vehicle details.

| Element | Description |
| --- | --- |
| Actor | Driver |
| Objective | Prepare the driver account for future ride publication. |
| Preconditions | The user is authenticated and has selected or requested the driver role. |
| Main scenario | The driver opens the driver profile page, enters license and identity information, adds a vehicle, and submits the form. The system validates required fields, saves the profile, sets the verification status to pending, and notifies the administrator. |
| Alternative scenario | If required information is missing, the system displays validation errors. If the vehicle plate already exists, the system refuses duplication. |
| Postconditions | A driver profile and at least one vehicle are created. |

Table 3-5 : Refinement of the use case “Create driver profile”

### 3.4.5. Refinement of the Use Case “Manage Verification Requests”

The administrator reviews verification requests and decides whether to approve or reject them.

| Element | Description |
| --- | --- |
| Actor | Administrator |
| Objective | Approve or reject student and driver verification requests. |
| Preconditions | The administrator is authenticated and has access to the administration panel. |
| Main scenario | The administrator opens the verification dashboard, checks pending requests, opens a request, validates submitted information, approves or rejects the request, and the system updates the status, sends a notification, and records the action in audit logs. |
| Alternative scenario | If the request lacks evidence, the administrator rejects it and provides a reason. |
| Postconditions | The verification status is updated. |

Table 3-6 : Refinement of the use case “Manage verification requests”

## 3.5. Sequence Diagrams

Sequence diagrams describe the interaction between users, interfaces, controllers, models, and the database. The following figures present simplified sequence diagrams for the main Sprint 1 scenarios.

### 3.5.1. Sequence Diagram: User Registration

[ Insert Figure: Sequence diagram of user registration (Guest → Registration Form → Controller → User Model → Database → Success Response) ]

Figure 3-2 : Sequence diagram of user registration

### 3.5.2. Sequence Diagram: Authentication

[ Insert Figure: Sequence diagram of authentication (User → Login Page → Auth Controller → User Model → Session → Dashboard) ]

Figure 3-3 : Sequence diagram of authentication

### 3.5.3. Sequence Diagram: Student Verification

[ Insert Figure: Sequence diagram of student verification (Passenger → Verification Page → Controller → Database / Email Service → Status Updated) ]

Figure 3-4 : Sequence diagram of student verification

### 3.5.4. Sequence Diagram: Administrator Validates a Request

[ Insert Figure: Sequence diagram of administrator validation (Admin → Dashboard → Verification Controller → Database, Notification Service, Audit Log) ]

Figure 3-5 : Sequence diagram of administrator validation

## 3.6. Class Diagram of Sprint 1

The class diagram of Sprint 1 focuses on account management, verification, and vehicle management. Figure 3-6 presents the main classes.

[ Insert Figure: Class diagram of Sprint 1 (User, DriverProfile, Vehicle, StudentVerification, Notification, AuditLog with their attributes and relationships) ]

Figure 3-6 : Class diagram of Sprint 1

The main classes are described in Table 3-7.

| Class | Description |
| --- | --- |
| User | Represents a platform account. It contains personal information, authentication data, role, status, and profile picture. |
| DriverProfile | Stores driver-specific information such as verification status, reliability score, and driving-related details. |
| Vehicle | Represents a vehicle owned by a driver, including model, plate number, color, type, capacity, and equipment. |
| StudentVerification | Stores student verification requests, method, document path, university email, code, status, and administrator decision. |
| Notification | Represents messages sent to users after account, verification, or system events. |
| AuditLog | Records sensitive actions performed by administrators. |
| Session | Represents the authenticated state of a user during platform usage. |

Table 3-7 : Main classes of Sprint 1

## 3.7. Database Design of Sprint 1

Sprint 1 requires the creation of the first database tables. These tables support authentication, profiles, vehicles, verification, notifications, and audit logs.

### 3.7.1. Relational Model

The relational model of Sprint 1 can be described as follows:

- users(id, first_name, last_name, email, password_hash, phone, birth_date, role, status, profile_photo, language, created_at)

- driver_profiles(id, user_id, license_number, verification_status, reliability_score, created_at)

- vehicles(id, driver_id, type, model, plate_number, color, seats, has_ac, has_wifi, accessibility, luggage_capacity, created_at)

- student_verifications(id, user_id, method, document_path, university_email, verification_code, status, rejection_reason, reviewed_by, reviewed_at, created_at)

- notifications(id, user_id, title, content, type, is_read, created_at)

- audit_logs(id, admin_id, action, target_type, target_id, details, created_at)

### 3.7.2. SQL Structure Extract

The following SQL extract shows the main structure of Sprint 1 tables.

CREATE TABLE users (
    id INTEGER PRIMARY KEY AUTOINCREMENT,
    first_name TEXT NOT NULL,
    last_name TEXT NOT NULL,
    email TEXT NOT NULL UNIQUE,
    password_hash TEXT NOT NULL,
    phone TEXT,
    birth_date TEXT,
    role TEXT NOT NULL CHECK(role IN ('passenger','driver','admin','organization')),
    status TEXT NOT NULL DEFAULT 'active',
    profile_photo TEXT,
    language TEXT DEFAULT 'en',
    created_at TEXT DEFAULT CURRENT_TIMESTAMP
);

      
CREATE TABLE driver_profiles (
    id INTEGER PRIMARY KEY AUTOINCREMENT,
    user_id INTEGER NOT NULL,
    license_number TEXT,
    verification_status TEXT DEFAULT 'pending',
    reliability_score REAL DEFAULT 0,
    created_at TEXT DEFAULT CURRENT_TIMESTAMP,
    FOREIGN KEY (user_id) REFERENCES users(id)
);

      
CREATE TABLE vehicles (
    id INTEGER PRIMARY KEY AUTOINCREMENT,
    driver_id INTEGER NOT NULL,
    type TEXT NOT NULL,
    model TEXT NOT NULL,
    plate_number TEXT NOT NULL UNIQUE,
    color TEXT,
    seats INTEGER NOT NULL,
    has_ac INTEGER DEFAULT 0,
    has_wifi INTEGER DEFAULT 0,
    accessibility INTEGER DEFAULT 0,
    luggage_capacity TEXT,
    created_at TEXT DEFAULT CURRENT_TIMESTAMP,
    FOREIGN KEY (driver_id) REFERENCES driver_profiles(id)
);

### 3.7.3. Data Integrity Rules

The database must respect several integrity rules: each email address must be unique, each vehicle plate number must be unique, each driver profile must be linked to one user, each vehicle must be linked to one driver profile, student verification requests must be linked to existing users, administrator actions must be stored in the audit log, and deletion of critical user data must be controlled to avoid orphan records.

## 3.8. Implementation of Sprint 1

This section presents the main interfaces realized during Sprint 1. The screenshots can be inserted in the placeholders below once the implementation has been finalized.

### 3.8.1. Registration Interface

The registration interface allows a guest to create a new account. It contains fields for personal information, credentials, role selection, and age verification.

[ Insert Screenshot: Registration interface ]

Figure 3-7 : Registration interface

### 3.8.2. Login Interface

The login interface allows existing users to access their accounts using email and password. After successful authentication, the system redirects the user according to their role.

[ Insert Screenshot: Login interface ]

Figure 3-8 : Login interface

### 3.8.3. Profile and Verification Interfaces

The profile management interface allows users to update personal information, upload a profile picture, change language preferences, and consult verification status. The student verification interface allows a passenger to choose between uploading a student card or using a university email. The driver profile interface allows a driver to complete driving-related information and add vehicles.

[ Insert Screenshot: Profile, student verification and driver profile interfaces ]

Figure 3-9 : Profile and verification interfaces

### 3.8.4. Administration Verification Dashboard

The administration dashboard allows administrators to consult pending verification requests, approve or reject them, provide rejection reasons, and notify users.

[ Insert Screenshot: Administration verification dashboard ]

Figure 3-10 : Administration dashboard for verification requests

## 3.9. Sprint 1 Tests

Testing was performed to ensure that Sprint 1 features behave correctly. Table 3-8 summarizes the main tests.

| Tested feature | Scenario | Result |
| --- | --- | --- |
| Registration | Create an account with valid data. | Passed |
| Registration validation | Try to register with an existing email. | Passed |
| Age verification | Try to register with an invalid birth date. | Passed |
| Authentication | Log in with valid credentials. | Passed |
| Authentication security | Log in with an incorrect password. | Passed |
| Profile update | Modify phone number and profile picture. | Passed |
| Student verification | Submit a student card document. | Passed |
| Email verification | Receive and validate a verification code. | Passed |
| Driver profile | Create a driver profile and add a vehicle. | Passed |
| Admin validation | Approve or reject a verification request. | Passed |
| Notifications | Notify a user after status update. | Passed |
| Audit logs | Record administrator validation action. | Passed |

Table 3-8 : Sprint 1 test cases

Conclusion

Sprint 1 established the foundation of the ForsaDrive platform. It delivered account creation, authentication, profile management, student verification, driver profile creation, vehicle management, and administrative validation. These features are essential because they prepare trusted users and verified profiles before enabling ride publication and booking. The next sprint will focus on the ride lifecycle, including ride publishing, search, booking, and group reservations.

# GENERAL CONCLUSION

This Final Year Project allowed us to design and implement the foundations of ForsaDrive, a local carpooling platform adapted to the Tunisian context. Throughout the project, we had the opportunity to combine the theoretical knowledge acquired during our academic studies with concrete software engineering practices in a professional environment at ATOMIC IT.

The work began with a thorough study of the existing situation in Tunisia, where carpooling is mostly organized through informal channels lacking identity verification, payment traceability, and trust mechanisms. From this analysis, a unified platform was specified, capable of supporting the full carpooling lifecycle: registration and authentication, student and driver verification, ride publication and search, booking, wallet-based payment with cash adaptation, communication, ratings, and complaint handling.

The project was organized following the Scrum methodology and divided into four sprints. The present document focuses on the framework of the project, the global analysis of requirements, and the design and implementation of Sprint 1, which delivered the foundational features of the system: account creation, authentication, profile and role management, student verification, driver profile and vehicle registration, and administrative validation. This sprint produced a stable base on which the ride, payment, and community features will be built in the following sprints.

The project has clear contributions. It introduces a structured digital alternative to informal carpooling, with strong adaptation to the Tunisian context: bilingual and Arabic-aware interfaces, student-oriented discount with verification, partial online prepayment combined with cash, and a trust framework based on ratings and complaints. It also offers administrators powerful tools to supervise users, verifications, rides, and disputes.

Several improvements remain as future perspectives. These include the integration of real online payment gateways, real-time GPS tracking of trips, an advanced recommendation engine based on user behavior, deeper analytics for organizations, and an AI-powered chatbot for the HelpDesk. On a broader scale, ForsaDrive could evolve into a complete shared mobility ecosystem connecting users, universities, and partner companies in Tunisia.

On a personal level, this project allowed us to strengthen our technical skills in web and mobile development, database design, UML modeling, agile methodologies, and teamwork, while also developing soft skills such as communication, time management, and the ability to deliver work under real professional constraints.

# Bibliography

[1] Roques P., “UML 2 par la pratique”, Eyrolles, 5th edition, 2006.

[2] Schwaber K., Sutherland J., “The Scrum Guide”, scrum.org, latest edition.

[3] Welling L., Thomson L., “PHP and MySQL Web Development”, Addison-Wesley, latest edition.

[4] Windmill E., “Flutter in Action”, Manning Publications, 2020.

[5] Allen G., Owens M., “The Definitive Guide to SQLite”, Apress, latest edition.

# Webography

[web1] https://www.php.net/, [Official PHP documentation], consulted in 2026.

[web2] https://flutter.dev/, [Official Flutter documentation], consulted in 2026.

[web3] https://www.sqlite.org/docs.html, [Official SQLite documentation], consulted in 2026.

[web4] https://getbootstrap.com/, [Official Bootstrap documentation], consulted in 2026.

[web5] https://leafletjs.com/, [Leaflet.js documentation], consulted in 2026.

[web6] https://firebase.google.com/docs/cloud-messaging, [Firebase Cloud Messaging], consulted in 2026.

# Appendix I: Supplementary Screenshots

This appendix groups complementary screenshots and reference materials that support the work presented in the main chapters. Each document referenced in this appendix is cited at least once in the main body of the report.

[ Insert here: additional screenshots, configuration files, or reference materials. ]

Abstract

This Final Year Project presents the design and implementation of ForsaDrive, a local carpooling platform adapted to the Tunisian context. The project addresses the limitations of informal carpooling practices, such as the lack of identity verification, weak trust mechanisms, and the absence of secure payment traceability. ForsaDrive offers a unified solution that supports account management, student and driver verification, ride publication and search, booking, wallet-based payment with cash adaptation, ratings, and complaint handling. The project is developed using the Scrum methodology and organized into four functional sprints. This report covers the project framework, the global analysis of requirements, and the design and implementation of Sprint 1, which delivers authentication, profile management, student verification, driver profile creation, and administrative validation.

Keywords: carpooling, ForsaDrive, Tunisia, Scrum, web and mobile platform, student verification.

Résumé

Ce projet de fin d’études présente la conception et la réalisation de ForsaDrive, une plateforme locale de covoiturage adaptée au contexte tunisien. Le projet répond aux limites des pratiques informelles de covoiturage, telles que l’absence de vérification d’identité, la faiblesse des mécanismes de confiance et le manque de traçabilité des paiements. ForsaDrive propose une solution unifiée qui couvre la gestion des comptes, la vérification étudiant et conducteur, la publication et la recherche de trajets, la réservation, le paiement par portefeuille avec adaptation au paiement en espèces, les notations et le traitement des réclamations. Le projet est développé selon la méthodologie Scrum et organisé en quatre sprints fonctionnels. Ce rapport couvre le cadre du projet, l’analyse globale des besoins, ainsi que la conception et la réalisation du Sprint 1, qui livre l’authentification, la gestion des profils, la vérification étudiant, la création du profil conducteur et la validation administrative.

Mots-clés : covoiturage, ForsaDrive, Tunisie, Scrum, plateforme web et mobile, vérification étudiant.